BOTELLA ENGINE  /  ONBOARDING ASSESSMENT

Grapes & Grains Liquor

We have access. The data stopped arriving on 6 August, and no test can run until it resumes.

Store 188  -  sales 2026-07-07 to 2026-08-06  -  report 2026-10-16

| Yes access confirmed | 71d since the last record | 27 trading days | 0 of 5 sync jobs enabled |
| --- | --- | --- | --- |

# Answer to the three questions asked

1. Do we have access? Yes, but it is not currently flowing. The store is provisioned: client 188, a syncgo credential created 2026-08-06, a location record, a POS config, and a full product and customer master (10,606 products, 11,073 customers). So the connection was made and worked. 2. Can we do a data audit? Done, and it found the problem. Every table's newest record is 2026-08-06. The feed has been silent for 71 days. 3. Can we back and forward test? No, and not for months. Neither test can produce a figure from 27 trading days, and the forward test has no cards to score because the engine has never run for this store.

# What stopped, and why

July produced 22 trading days and 2,045 receipts. August produced 5 days and 386 receipts, ending on 2026-08-06. Nothing since. Crucially this is not just sales: products, customers and suppliers all carry the same final timestamp, so the whole integration stopped rather than one entity failing.

## The cause is a configuration switch, not a broken integration

| Entity | Status | Enabled | Interval | Bethany, for comparison |
| --- | --- | --- | --- | --- |
| products | Pending | false | 0 min | enabled, 60 min, Completed |
| sales | Pending | false | 0 min | enabled |
| customers | Pending | false | 0 min | disabled there too |
| purchases | Pending | false | 0 min | disabled there too |
| suppliers | Pending | false | 0 min | disabled there too |

Not one of the five sync jobs has ever been enabled. There is also no row in client_du_pull_state and no row in client_du_schedule, so no recurring pull has ever been recorded for this store. The 2,431 receipts present look like the one-off backfill that ran when the credential was created on 2026-08-06, after which nothing was switched on.

At Bethany, products runs enabled on a 60-minute interval and sales is enabled, which is the difference between a store that is live and this one. The fix is to enable products and sales and set an interval, not to build anything.

# Data audit

Worth reading despite the silence, because what did arrive tells us what to expect once the feed resumes.

| Feed | Score | What the score is based on |
| --- | --- | --- |
| Sales and sale items | 98.3 | price on 96.4% and cost on 95.2% of lines, 0 voids, 0 blank SKUs |
| Product master | 97.8 | 10,606 products, cost on 91.2%, stock on 100.0% |
| Purchases and receiving | 3.8 | only 2 rows exist, dated 2020-05-13, so there is effectively no receiving history at all (a usable feed needs at least 52 rows) |
| Customer identification | 63.0 | 59.9% of receipts carry a REAL person (100.0% carry some id, but 40.1% of those are the "Cash Customer" placeholder), and 66.1% of customer records are a real person with a phone or email |
| Freshness | 0.0 | newest sale 2026-08-06, which is 71 days before this report. 27 trading days on record |
| Mean | 52.6 | equally weighted across the five feeds |

## What arrived is good

- Cost is present on 95.2% of sold lines and 91.2% of products, so margin figures will be measured rather than defaulted.

- 0 void receipts, 0 blank SKUs, 0 null subtotals. The data contract is being respected.

- A full master arrived: 10,606 products and 11,073 customers, which is more than Bethany carries. Stock is present on 100.0% of products.

## What is missing or will need attention

- History. 27 trading days over a 30-day span, against the 492 days the backtest requires. This is the binding constraint and only time fixes it.

- Customer linkage, stated correctly. Every receipt carries a customer_id, but 40.1% are the "Cash Customer" placeholder, leaving 59.9% attached to a real person. Of 11,073 customer records, 66.1% are reachable by phone or email, which is BETTER than most stores in the estate and means win-back is viable here once history exists.

- Purchases: 2 rows, dated 2020-05-13. The same six-year-old stub Bethany has, so no receiving history exists here either.

| Table | Rows | Newest record |
| --- | --- | --- |
| customers | 11,073 | 2026-08-06 |
| products | 10,606 | 2026-08-06 |
| sale_items | 5,016 | 2026-08-06 |
| sales | 2,431 | 2026-08-06 |
| suppliers | 12 | 2026-08-06 |
| jobs | 5 | no finite dates |
| purchases | 2 | 2020-05-13 |
| client_du_credentials | 1 | 2026-08-06 |
| client_locations | 1 | 2026-08-06 |

Every figure in the right-hand column that reads 2026-08-06 is a feed that stopped on the same day.

# Why no engine score is printed for this store

Engine confidence: not computable. Deliberately left blank rather than estimated. The score is measured performance multiplied by evidence sufficiency. Performance cannot be measured at all here: the production backtest needs 492 days of span and refuses 30, the forward test needs issued cards and none exist, and the engine has never produced a recommendation for this store. A score of 0 would be wrong, because 0 implies a measurement that came back badly. The honest entry is that there is nothing to measure yet. The companion Bethany report shows what this section looks like when there is.

For reference, the data confidence score above (52.6 of 100) IS computable, because it describes the feeds rather than the engine. It is the only score this store can currently support.

# Onboarding timeline

Assuming the sync jobs are enabled this week, the following is what each milestone actually waits on. Dates are calculated from the engine's own requirements, not estimated.

| Milestone | Waits on | Earliest |
| --- | --- | --- |
| Feed live again | Enabling products and sales and setting an interval. A configuration change, no build required. | Same day |
| Capabilities render | About 30 days of fresh sales so velocity and dead stock have something to measure. The store already has 27 days banked, but they are 10 weeks stale and the gap will read as a closed store. | Around mid-November |
| Recommendations start | The daily batch covers every store, so cards begin as soon as the quality gate admits the store. The gate needs a recent sync, which the feed fix provides. | Within days of the feed resuming |
| Forward test can report | Issued cards plus a closed outcome window. At 7 open days that is roughly a fortnight after the first cards. | Early December |
| Production backtest can run | 492 days of span. The store's first sale is 2026-07-07, so the bar is met once that much history exists, provided the gap is filled. | November 2027 |
| Interim backtest | A reduced-window variant can report from about a year of history, labelled as not comparable to a production figure. | Around July 2027 |

The one number worth carrying into a planning conversation: the engine can start recommending within days of the feed being switched on, but it cannot be PROVEN at this store until roughly November 2027. Those are different questions and they have very different answers. Bethany is the evidence that the engine works; this store will be served by that evidence long before it can generate its own.

# What to do, in order

- Enable the products and sales sync jobs and set an interval. Everything else in this report is downstream of that one change.

- Decide whether to backfill the 71-day gap. Without it the store has two disconnected islands of history, and the engine measures open days, so a 10-week hole will be read as a closed store rather than a missing feed.

- Win-back is viable here, unusually. 66.1% of customer records carry a phone or email, which is far better than the estate norm, so the customer capability is worth including in the launch conversation once the feed is live.

- Treat the purchases stub as an estate-wide item, not a store one. It is identical here and at Bethany.

# Method

| Step | Command |
| --- | --- |
| Export | node backend/scripts/export-store-sales.js --locations 188 --out ../audit/stores/data |
| Data audit | python scripts/audit_store_data.py --store 188 --out ../audit/stores/data_audit_188.json |
| Backtest attempt | python scripts/real_engine_backtest.py --data ../audit/stores/data --file store_188_sale_items.csv.gz (refuses: not enough history) |
| Forward test attempt | node backend/scripts/forward-test.js --stores 188 --window-days 7 (0 cards carry a quantity) |

Read-only throughout. SELECT against syncgo, which is the path every capability reads through; nothing was written.